## Slide 1: UNIT-V KCS-601 Software engineering PART-II
Software Engineering

## Slide 2: Syllabus

## Slide 3: SOFTWARE-PROJECT ESTIMATION
Software-Project estimation is the process of estimating various resources required for the completion of a project.
Effective software-project estimation is an important activity in any software-development project.
Underestimating software projects and understaffing it often leads to low-quality deliverables, and the project misses the target deadline leading to customer dissatisfaction and loss of credibility to the company.

## Slide 4: SOFTWARE-PROJECT ESTIMATION
On the other hand, overstaffing a project without proper control will increase the cost of the project and reduce the competitiveness of the company.
Software-Project estimation mainly encompasses the following steps-
  Estimating the Size of the Project.
  Estimating Efforts Based on Person-months or Person-hours.
  Estimating Schedule in Calendar Days/Month/Year Based on Total Person-months Required and Manpower Allocated to the Project.
  Estimating Total Cost of the Project Depending on the Above and Other Resources.

## Slide 5: SOFTWARE-PROJECT ESTIMATION

## Slide 6: SOFTWARE-PROJECT ESTIMATION
Estimating Size-Estimating the size of the software to be developed is the very first step to make an effective estimation of the project.
Estimating Effort-Once the size of software is estimated, the next step is to estimate the effort based on the size.
Estimating Schedule-The next step in the estimation process is estimating the project schedule from the effort estimated. The schedule for a project will generally depend on human resources involved in a process.
Estimating Cost- Cost estimation is the next step for projects. The cost of a project is derived not only from the estimates of effort and size but from other parameters, such as hardware, travel expenses, telecommunication costs, training costs, etc.

## Slide 7: SOFTWARE-PROJECT ESTIMATION

## Slide 8: CONSTRUCTIVE COST MODEL (COCOMO)
COCOMO stands for Constructive Cost Model.
It was introduced by Barry Boehm in 1981.
It is perhaps the best known and most thoroughly documented of all software-cost estimation models.
It provides the following Three levels of models-
  Basic COCOMO: A single-value model that computes software-development costs as a function of an estimate of LOC.
  Intermediate COCOMO: This model computes development costs and effort as a function of program size (LOC) and a set of cost drivers.
  Complete COCOMO: This model computes development effort and costs which incorporates all characteristics of intermediate levels with assessment of cost implications in each step of development (analysis, design, testing, etc.).

## Slide 9: CONSTRUCTIVE COST MODEL (COCOMO)
This model may be applied to three classes of software projects as given below:
Organic-
  Small-size project.
  A simple software project where the development team has good knowledge of the application.
Semi-Detached-
  An intermediate-size project, and the project is based on rigid and semi-rigid requirements.
Embedded-
  The project is developed under hardware, software, and operational constraints.
  Examples are embedded software and flight-control software..

## Slide 10: CONSTRUCTIVE COST MODEL (COCOMO)

## Slide 11: Basic COCOMO Model

## Slide 12: Basic COCOMO Model

## Slide 14: Example-1

## Slide 15: Example-2

## Slide 17: Software Risk Analysis & Management

## Slide 18: Software Risk Analysis & Management

## Slide 19: Software Risk Analysis & Management

## Slide 20: Type Of Risk

## Slide 21: Risk Management Process And Plan

## Slide 22: Bohem Project Risk Model

## Slide 23: Bohem Project Risk Model

## Slide 24: SEI Risk Management Model And Risk Sources

## Slide 25: Risk Vs. Project Management

## Slide 26: Risk Management Process

## Slide 27: Risk Management Process Element

## Slide 28: Risk Management Process Element

## Slide 29: Risk Management Process Element

## Slide 30: Risk Management Process Element

## Slide 31: Risk Management Process Element

## Slide 32: Risk Management Process Element

## Slide 33: Managing Risk

## Slide 34: Numerical

## Slide 36: Resource Allocation

## Slide 37: Resource Allocation